| Weekly Update Group Name and Number:___Name: SixSeven_____Number: 7______________ TA:____Jingwang Li___________ We met with our TA for _60__ mins, in person/on Zoom this week. |  |  |
| --- | --- | --- |
|  | Item |  |
| 1. | What our group has done since our last meeting: 1.Frontend Iteration & Core Module Development: This week, the team completed the implementation of key frontend skeleton pages for modules 1, 3, 4, and 7 based on PRD 7.1. The development was carried out using React 18, TypeScript, Framer Motion, and FastAPI, followed by two rounds of code review and one round of code quality cleanup to ensure consistency and maintainability. 2.Implementation of Core Functional Pages: Several major system modules were developed and structurally completed at a skeleton level: Module 1 (Artwork Submission & Review System): Implemented a full workflow including campaign selection, artwork upload, guardian consent verification, and multi-stage review tracking with a dynamic timeline. Module 3 (Supply Chain Lifecycle Visualization): Designed a 5-stage interactive supply chain pipeline, including animated impact counters and carbon footprint comparison between traditional and optimized processes. Module 4 (Material Traceability System): Developed a product traceability interface including product search, multi-source dataset display, expandable lifecycle timeline, certification tracking (GOTS, Fair Trade, etc.), and carbon footprint analysis. 3.Midterm Video Planning: The group completed the planning and structural design for the midterm demonstration video, including storyline layout and presentation flow to align with project requirements. 4.Project Scope Adjustment & Focus Shift: Based on internal discussion, the team adjusted the development priority and shifted focus toward the material traceability module, making it the core direction of current iteration to ensure deeper functionality and stronger system coherence. |  |
| 2. | Contributions of each team member since our last meeting (show overall % contribution): Wang Jundi: Coordinated team progress and led weekly meetings, helping refine development direction and ensuring alignment between modules and project scope. Yang Haoze: Contributed to frontend structural planning and UI/UX consistency, and supported the design of interactive visual components for key modules. Liu Honghao: Led the development of major frontend modules (1, 3, 4, 7), implemented core page structures, and contributed significantly to UI functionality and component integration. Li Jinhao: Assisted in system structure adjustment, participated in module prioritization discussions, and supported technical decision-making for backend alignment. Huang Tian: Supported backend logic planning and system integration considerations, ensuring frontend modules remain compatible with future API connections. Ma Qingchuan: Conducted QA-related checks on frontend iteration, tracked development issues, and assisted in organizing midterm video planning and documentation updates. 16.7% for each (100% in total). |  |
| 3. | We have the following questions and/or issues that we would like to discuss: 1.We would like to confirm whether the current adjustment of project focus (shifting toward the material traceability module) aligns with the expected assessment priorities. 2.We seek guidance on whether the current level of frontend implementation depth (skeleton pages + interaction logic) is sufficient for this stage of development. 3.We would appreciate advice on how to balance project scope reduction with maintaining innovation and completeness, given feedback that the initial proposal may be too ambitious. 4.We would like to ask whether the current technical architecture (React + FastAPI) is appropriate for long-term scalability and assessment expectations. |  |
| 4. | What we plan to do before the next meeting: 1.Further enhance the material traceability module, focusing on deeper functional implementation and improved data interaction logic. 2.Continue refining frontend components with improved UI consistency, animation effects, and user interaction flow. 3.Begin integrating frontend modules with backend APIs to support end-to-end system functionality. 4.Adjust project scope based on instructor feedback to ensure deliverability within the semester timeline. 5.Continue preparing and refining the midterm demonstration video structure and content. |  |